WholesaleFlow ERP

Phases 1–3 Sign-Off Document

Business Requirements · MVP Specification · System Architecture

Companion sign-off to the Master Project Documentation — Development Roadmap, Section 21

This document formally closes out Phases 1 through 3 of the WholesaleFlow ERP Development Roadmap (Master Project Documentation, Section 21). It confirms the business requirements, defines the MVP boundary as a standalone checklist, and locks the system architecture — clearing every prerequisite for Phase 4 (Database Architecture), which is the first phase involving actual schema/migration work.

# Phase 1 — Business Requirements (Confirmed)

Objective: turn the product definition (Phase 0) into concrete business requirements — modules, workflows, and roles. Source: Master Project Documentation, Sections 5, 7, 8.

## 1.1 Target Roles — Confirmed

The following roles are confirmed as the default role configuration. Per Section 15 (Security), the underlying RBAC system remains data-driven, so companies may add or modify roles without a code change.

- System Administrator — installation-level provisioning and settings

- Company Administrator — users, roles, company settings

- Manager — cross-functional visibility; approves POs/SOs where required

- Purchasing Employee — purchase orders and supplier records

- Sales Employee — customer records and sales orders

- Warehouse Manager — receiving, put-away, picking, packing, shipping, inventory accuracy

- Warehouse Employee — executes receiving and picking/packing tasks

- Inventory Clerk — cycle counts and inventory adjustments

- Shipping Employee — shipping and tracking updates

## 1.2 Module List — Confirmed

All 13 MVP-tier modules from Section 7 are confirmed for build: Administration, Company Management, Users, Roles, Permissions, Products, Product Categories, Units of Measure, Customers, Suppliers, Warehouses, Warehouse Locations (warehouse-level only), and Inventory (ledger + balances). Purchasing, Sales & Fulfillment, and Documents/Reporting modules (Sections 7.4–7.6, referenced in Section 6) are confirmed in the same pass — see the MVP checklist in Phase 2 for the authoritative feature-level list.

## 1.3 Core Workflows — Confirmed

All 18 workflows documented in Section 8 are confirmed with clear trigger, actor, and outcome, satisfying the Phase 1 completion criterion. Summary by group:

| Group | Workflows | Count |
| --- | --- | --- |
| Master Data (8.1) | Product Creation, Supplier Creation, Customer Creation | 3 |
| Purchasing (8.2) | PO Creation, Receiving, Inventory Increase, Warehouse Put-away | 4 |
| Sales & Fulfillment (8.3) | SO Creation, Allocation, Picking, Packing, Shipping, Shipment Tracking, Proof of Delivery, Order Completion | 8 |
| Inventory Integrity | Inventory Decrease (shipping), Adjustment/Cycle Count trigger | 3 |

☑  Phase 1 Completion Criterion met: every MVP workflow has a documented trigger, actor, and outcome (Section 8).

# Phase 2 — MVP Specification (Checklist)

Objective: extract the MVP-tagged modules/workflows from Sections 6–7 into a standalone checklist and confirm what is explicitly out of scope. This checklist is the definition-of-done for the pilot-ready release.

## 2.1 MVP Feature Checklist

☑  Single company, users, and basic (seeded) roles

☑  Products, product categories, units of measure

☑  Customers and suppliers with soft-deactivation

☑  Purchase orders with full and partial receiving

☑  Warehouse(s), warehouse-level inventory (no bin/location tracking yet)

☑  Inventory on-hand tracking via an append-only transaction ledger

☑  Sales orders with allocation, picking, packing, and shipping

☑  Manual shipment tracking (carrier/tracking number entered by hand)

☑  Basic on-screen reports (no PDF generation yet)

☑  Role-based access control enforced server-side on every endpoint

## 2.2 Explicitly Out of MVP Scope

The following are confirmed V2 or Future per Section 2 and Section 6, and must not be pulled forward into MVP build phases (7–13):

### Deferred to Version 2

- Multi-warehouse transfers and cycle counting

- Backorder handling and partial-fulfillment workflows

- Configurable roles/permissions beyond the seeded set

- Document generation — PDF POs, packing slips, invoices

- Company-level settings and numbering schemes

- Carrier/tracking API integration

- Bin/location-level (zone/aisle/shelf) inventory tracking

- PO approval workflows and over/under-receiving rules

### Deferred to Future

- Accounting, CRM, and manufacturing modules

- Fleet management and advanced logistics / TMS

- E-commerce integrations and EDI

- AI-assisted features and advanced analytics / BI dashboards

- Multi-tenant SaaS infrastructure and self-service company signup

- Lot/expiry tracking, serialized inventory, supplier scorecards

☑  Phase 2 Completion Criterion met: checklist above is the agreed MVP definition-of-done.

# Phase 3 — System Architecture (Confirmed)

Objective: finalize the overall architecture — modular monolith, layered backend, client-server desktop model — per Section 9.

## 3.1 Stack — Confirmed

| Layer | Technology | Notes |
| --- | --- | --- |
| Desktop shell | Tauri | Cross-platform packaging (Mac/Windows) |
| Frontend | React + TypeScript | REST client only — never touches PostgreSQL directly |
| API | REST over HTTPS | Sole contract between client and backend |
| Backend | Spring Boot | Modular monolith; Spring Security for auth/authorization |
| Database | PostgreSQL | Accessed only by the backend; Flyway-managed migrations |

Rationale (Section 9.1): a direct desktop→database connection is rejected on security, business-logic-integrity, schema-evolution, concurrency, and auditability grounds. The three-tier separation is the correct default even for a single-developer, single-pilot-customer build, since retrofitting it after customers have direct-DB desktop clients in the field would be far more disruptive.

## 3.2 Modular Monolith Boundaries — Confirmed

Backend organized as one deployable Spring Boot application with the following top-level packages, each owning its own entities/repositories/services and communicating only through service interfaces (Section 9.2–9.3):

- company

- user

- security (roles/permissions/auth)

- product (products, categories, UOM)

- partner (customers, suppliers)

- warehouse (warehouses, locations)

- inventory (balances, transactions, transfers, adjustments, cycle counts)

- purchasing (purchase orders, receiving)

- sales (sales orders, allocation, picking, packing, shipping)

- document (PDF generation — V2)

- report

- audit

- common (shared DTOs/utilities)

Microservices are explicitly rejected for this stage (Section 9.2, 25): with one developer and on-premise per-company deployments, microservices add deployment/network/monitoring overhead with no corresponding benefit. The modular monolith preserves a path to extraction later if a specific module genuinely needs to scale independently.

## 3.3 Deployment & Multi-Company Model — Confirmed

Recommendation adopted from Section 9.6: build the data model multi-company-ready now (every company-scoped table carries a companyId, every query is scoped by it) but deploy as single-company installations for MVP and the pilot. A second customer becomes a second isolated installation without a schema redesign; a future hosted offering can migrate multiple companies onto shared infrastructure later without breaking this model.

MVP deployment target: one PostgreSQL database, one Spring Boot backend instance, desktop clients on user workstations reaching the backend over local network or VPN (Section 9.5).

## 3.4 Core Domain Rule — Confirmed

Inventory is never a directly editable number. On-hand, reserved, available, incoming, and allocated quantities are always derived from an append-only Inventory Transaction ledger (Section 9.7). This is treated as the single most important data-integrity rule in the system and governs the Phase 4 schema design and Phase 9 service-layer implementation.

☑  Phase 3 Completion Criterion met: architecture agreed and documented; no open architectural questions remain for MVP scope.

# Sign-Off Summary

| Phase | Status | Deliverable |
| --- | --- | --- |
| Phase 0 — Product Definition | Complete | Master Project Documentation |
| Phase 1 — Business Requirements | Complete (this document, Section 1) | Confirmed roles, module list, workflows |
| Phase 2 — MVP Specification | Complete (this document, Section 2) | MVP checklist + out-of-scope list |
| Phase 3 — System Architecture | Complete (this document, Section 3) | Stack, module boundaries, deployment model |
| Phase 4 — Database Architecture | Ready to start | Entity list, Flyway migrations |

## What Comes Next: Phase 4 — Database Architecture

With Phases 1–3 signed off, Phase 4 can begin immediately (Section 21 prerequisites are satisfied). Phase 4 turns the conceptual schema (Section 11) into an actual entity/table design and the first Flyway migrations covering company/security/master-data/inventory/purchasing/sales tables. Completion criterion: a fresh clone of the repo plus `flyway migrate` reproduces the full MVP schema.

Phase 5 (UI/UX wireframing) can run in parallel with Phase 4, since it only depends on Phase 2 being complete.